========================================================

AISHA DEVELOPMENT MASTER PLAN

Artificial Intelligent Smart Human Assistant

========================================================

########################################################

PHASE 1 — FOUNDATION STABILIZATION

########################################################

GOAL:

Strengthen the existing architecture before scaling.

MAIN TASKS:

1. Backend Refactoring

- Break large brain.py into modular structure

- Create:

backend/

core/

skills/

services/

utils/

2. Modular Skill System

- Separate:

- emotion

- reminders

- learning

- habits

- journal

- recall

- Each skill should have:

- can_handle()

- handle()

- priority

3. Markdown Rendering

- Add markdown support in chat

- Add:

- react-markdown

- remark-gfm

- rehype-highlight

4. Real AI Streaming

- Replace fake frontend streaming

- Implement:

- Gemini stream API

- Flask SSE/WebSocket

- token-by-token UI streaming

5. Native Desktop Notifications

- Replace console reminders

- Use Electron notifications

- Add:

- reminder popups

- notification actions

- sound support

6. Code Cleanup

- Remove dead code

- Organize API routes

- Improve file naming

- Improve comments/documentation

########################################################

PHASE 2 — REAL AI EXPERIENCE

########################################################

GOAL:

Make AISHA feel alive and immersive.

MAIN TASKS:

1. Full Voice Pipeline

Build:

Mic → STT → Brain → TTS

Recommended:

- Faster-Whisper

- Piper TTS

- Silero VAD

2. Voice Manager System

Create:

voice_manager.py

Responsibilities:

- voice state

- interruptions

- wake word

- TTS queue

- streaming audio

3. Orb Intelligence Sync

Orb reacts to:

- listening

- thinking

- emotions

- speaking

- idle state

4. Persistent Conversation Sessions

- Store sessions

- Track ongoing context

- Maintain continuity

5. Smart Conversation Memory

AISHA remembers:

- active topics

- recent tasks

- emotional tone

- goals

########################################################

PHASE 3 — MEMORY EVOLUTION

########################################################

GOAL:

Create human-like memory and continuity.

MAIN TASKS:

1. SQLite Migration

Move from JSON to SQLite.

2. Semantic Memory

Add:

- embeddings

- vector search

- contextual recall

Recommended:

- ChromaDB

- SentenceTransformers

3. Episodic Memory

AISHA remembers:

- events

- emotional phases

- achievements

- recurring struggles

4. Memory Summarization

Convert old chats into:

- summarized memories

- searchable context

5. Personality Continuity

AISHA adapts based on:

- habits

- emotions

- interaction history

########################################################

PHASE 4 — DESKTOP AI SYSTEM

########################################################

GOAL:

Transform AISHA into a desktop AI companion.

MAIN TASKS:

1. Desktop Awareness

AISHA can understand:

- active window

- running apps

- clipboard

- current work context

2. File Intelligence

- file search

- PDF summaries

- smart organization

- AI file assistant

3. Automation System

AISHA can:

- open workflows

- automate routines

- manage desktop tasks

4. AI Command Center

Create centralized:

- controls

- automation panel

- smart suggestions

########################################################

PHASE 5 — AUTONOMOUS AI

########################################################

GOAL:

Make AISHA proactive instead of reactive.

MAIN TASKS:

1. Background Cognitive Loop

AISHA continuously:

- updates memory

- checks habits

- observes patterns

- tracks routines

2. Proactive Suggestions

Examples:

- work reminders

- self-care suggestions

- productivity advice

3. Context Awareness

AISHA reacts based on:

- time

- workload

- user behavior

- emotional state

4. Adaptive Intelligence

AISHA changes:

- tone

- style

- responses

based on user patterns

########################################################

PHASE 6 — PRODUCTION LEVEL SYSTEM

########################################################

GOAL:

Make AISHA stable, scalable, and professional.

MAIN TASKS:

1. Settings System

Add:

- themes

- voices

- API controls

- memory controls

- personality controls

2. Security Layer

- encrypted memory

- secure storage

- permission system

3. Performance Optimization

Optimize:

- startup speed

- rendering

- memory usage

- streaming latency

4. Logging & Debugging

Create:

- logs/

- crash_reports/

- debug console

5. Testing System

- backend testing

- API testing

- UI testing

- voice testing

########################################################

PHASE 7 — FUTURE AI PLATFORM

########################################################

GOAL:

Transform AISHA into an expandable AI ecosystem.

MAIN TASKS:

1. Plugin/Skill Marketplace

External installable skills.

2. Multi-Agent Architecture

Separate AI agents:

- planner

- researcher

- coach

- coding assistant

3. Cloud Sync

Optional encrypted sync.

4. AI App Ecosystem

AISHA becomes:

- AI productivity platform

- personal AI operating system

5. Cross-Platform Expansion

Support:

- Windows

- Linux

- macOS

- mobile companion app

########################################################

DAILY DEVELOPMENT WORKFLOW

########################################################

STEP 1 — PLAN

- Define feature purpose

- Design architecture

- Decide backend/frontend changes

STEP 2 — BACKEND FIRST

Always build:

backend → API → frontend

STEP 3 — TEST

Test:

- APIs

- logic

- memory

- streaming

before UI integration

STEP 4 — UI INTEGRATION

Add:

- animations

- orb reactions

- notifications

- streaming visuals

STEP 5 — REFACTOR

Never leave temporary messy code.

########################################################

CORE PRINCIPLES OF AISHA

########################################################

1. Local-First AI

2. Human-Centered Experience

3. Emotional Intelligence

4. Persistent Memory

5. Proactive Assistance

6. Clean Scalable Architecture

7. Companion-Focused Design

8. Privacy & Personalization

########################################################

CURRENT IMMEDIATE PRIORITIES

########################################################

WEEK 1:

1. Modular backend structure

2. Markdown rendering

3. Real streaming system

4. Native notifications

5. Voice architecture planning

WEEK 2:

1. Voice pipeline integration

2. Orb intelligence sync

3. Session memory

4. Backend cleanup

WEEK 3:

1. SQLite migration

2. Semantic memory foundation

3. Memory summarization

WEEK 4:

1. Desktop awareness system

2. Autonomous suggestions

3. AI workflow automation

========================================================

END OF AISHA DEVELOPMENT MASTER PLAN

========================================================